DIPLOMATIC WORKING DOCUMENT — MODULAR ANNEX

ANNEX Mi

Maritime Implementation Schedule

Mine Removal & Reopening Timetable

Step-by-Step Operational Schedule for Clearing the Strait of Hormuz

Modular · Self-Contained · Incorporable by Reference

MOU Pertaining to PEACE (v7.0) · June 2026

CONTENTS

Purpose	1

Preamble	2

Article 1 — Definitions	3

Article 2 — Phased Mine Clearance Schedule	3

Phase 0 — Pre-Clearance Information Exchange (Days 1–2)	3

Phase 1 — Initial Sweep of Primary Lane (Days 3–5)	4

Phase 2 — Final Confirmation Sweep (Day 6)	4

Phase 3 — First Commercial Transit & Full Certification (Day 7)	5

Article 3 — Verification and Telemetry	5

Article 4 — Role of Third Parties	6

Article 5 — Force Majeure and Technical Delays	6

Article 6 — Consequences of Delay Without Justification	7

Article 7 — Post-Clearance Monitoring	7

Article 8 — Incorporation by Reference	8

Signature Block	8

Drafting Note (Informative)	9

# Purpose

Annex Mi provides the missing step-by-step operational schedule for clearing the Strait of Hormuz of naval mines and reopening the transit corridor. It transforms the current text ("Day 7 mines cleared") into a verifiable, day-by-day sequence with clear responsibilities, verification checkpoints, and automatic consequences for delay.

The framework architecture treats this Annex as the operative counterpart to the political commitments in Annex N.a and the telemetry infrastructure of Annex W. Where those annexes establish what happens, this Annex establishes precisely when, by whom, and under what verification standard each operational milestone executes.

# Preamble

The Parties recognize that the stability of the Hormuz Transit Zone depends on predictable, phased mine clearance executed on a strict timeline with real-time verification. The framework architecture governs all mine clearance operations under the verification authority of the Maritime Stability Board (MSB) in Muscat, with real-time telemetry logged in the Shared Digital Registry (Annex U). Any delay not caused by force majeure or verified technical conditions triggers the proportional delay penalties set out in Article 6.

The following principles anchor the interpretation of this Annex:

Present-tense mutual architecture. Each provision in this Annex functions as a feature of the shared framework, binding both Parties equally, rather than a unilateral restraint by one Party for the benefit of the other.

Non-recognition. Nothing in this Annex constitutes recognition of the other Party's government, political system, or regional policies, consistent with MOU Article 1.5.

Framing autonomy. Each Party describes this Annex to its own public in its own terminology; neither Party requires the other to adopt a specific label, consistent with MOU Article 1.7.

Telemetry-first verification. Every clearance milestone requires MSB telemetry confirmation. No milestone achieves completion status through self-certification by either Party.

Sovereign equality. The framework architecture treats both states as equal sovereign entities. Neither Party subordinates itself to the other through the operational procedures recorded in this Annex.

# Article 1 — Definitions

| Term | Meaning |
| --- | --- |
| Mine-free | No live naval mines within the Commercial Transit Corridor (CTC), as verified by MSB telemetry, side-scan sonar, and a final clearance dive/sweep. |
| CTC | The Commercial Transit Corridor: a 10-nautical-mile-wide lane extending from the Strait entrance to exit, as charted in Annex Mi-A (confidential coordinates). |
| MSB | Maritime Stability Board (Muscat) — the advisory body that certifies each clearance milestone. |
| Clearance asset | Minesweeping vessels, remotely operated vehicles (ROVs), divers, and sonar systems operated by Iran, the U.S.-led coalition, or third-party states (Oman, UAE). |
| Deployment | With respect to minesweeping vessels, the vessel has (a) departed its home port or designated anchorage, (b) entered the Commercial Transit Corridor (CTC) or its designated sector, and (c) activated its side-scan sonar for clearance operations. A vessel that is en route but not yet within the CTC boundaries does not qualify as deployed. |
| Shared Digital Registry | The centralized data repository established under Annex U, Article 5, logging all telemetry, breach classifications, and milestone certifications in real time. |
| Force majeure | Events meeting the criteria of MOU Article 8.8: adverse weather conditions comprising a Douglas sea state scale value of 5 or higher (waves 2.5–4 meters), or visibility below 500 meters due to fog, dust, or precipitation, as measured by the MSB's coastal weather station at the nearest reference point — for example, Ras al-Kouh or Quoin Island; equipment failure of a critical minesweeping asset; or unexploded ordnance not previously mapped. |
| Tier 1 Technical Variance | A minor operational deviation not involving safety risk, as classified under Annex T, Article II.1. |
| Tier 2 Material Disruption | A substantial operational failure affecting the clearance timeline, as classified under Annex T, Article II.2. |
| Tier 3 Deliberate Hostile Violation | A deliberate act of sabotage or obstruction, as classified under Annex T, Article III. |

# Article 2 — Phased Mine Clearance Schedule

## Phase 0 — Pre-Clearance Information Exchange (Days 1–2)

The framework architecture requires full information transparency before any clearance asset enters the CTC. Neither Party deploys minesweeping vessels until Phase 0 completes.

| Day | Iran Action | U.S./Coalition Action | Verification |
| --- | --- | --- | --- |
| Day 1, Hour 6 | Iran submits to MSB all existing minefield maps, including approximate locations, types, and quantities of mines laid. | U.S. submits to MSB all mine detection data from national technical means (satellites, drones). | MSB logs both submissions in the Shared Digital Registry. |
| Day 1, Hour 24 | Iran provides safe passage coordinates for its own minesweeping vessels. | Coalition provides safe passage coordinates for its minesweeping vessels. | MSB issues a preliminary traffic separation scheme. |
| Day 2 | Iran and the U.S. hold a joint technical teleconference (Oman-facilitated) to reconcile conflicting mine location data. | Same. | MSB publishes a reconciled mine threat map (classified appendix). |

Data integrity rule. The framework architecture prohibits either Party from withholding, falsifying, or selectively editing mine location data. Any deliberate submission of inaccurate minefield data constitutes a Tier 3 Deliberate Hostile Violation under Annex T.

## Phase 1 — Initial Sweep of Primary Lane (Days 3–5)

The CTC divides into two equal sectors for parallel clearance operations. Iran holds responsibility for the eastern half; the U.S.-led coalition holds responsibility for the western half. Both sectors require clearance before any vessel transits the CTC.

| Day | Iran Action | U.S./Coalition Action | Verification |
| --- | --- | --- | --- |
| Day 3 | Iran deploys minesweeping vessels to its designated sector (eastern half of CTC). | Coalition deploys minesweeping vessels to western half of CTC. | MSB confirms both fleets on station via AIS and radar telemetry. |
| Day 4 | Iran conducts side-scan sonar sweep of its sector; marks or neutralizes any detected mines. | Coalition conducts side-scan sonar sweep of its sector. | MSB receives raw sonar logs from both sectors in real time. |
| Day 5 | Iran completes initial clearance of its sector. | Coalition completes initial clearance of its sector. | MSB tentatively certifies "primary lane clear — pending final sweep." |

Fallback provision. If either Party fails to deploy clearance assets by Day 3, the following procedure activates:

(a) First 12 hours (Day 3, Hours 0–12): The MSB issues a formal notice of delay to the PCC. The delayed Party provides an explanation and estimated deployment time.

(b) Next 12 hours (Day 3, Hours 12–24): If the delayed Party still has not deployed, the other Party requests PCC authorization to expand its sweep into the delayed sector. The PCC convenes an emergency session within 6 hours.

(c) PCC authorization standard: The PCC authorizes expansion if it determines, by consensus-minus-one, that (i) the delay lacks justification and does not constitute force majeure, and (ii) the delayed sector poses no active threat to the expanding Party's vessels. The PCC imposes conditions at its discretion — for example, ICRC or Omani observers on all expanding vessels.

(d) If the PCC does not authorize expansion within 24 hours of the request, the delayed Party receives automatic Tier 2 classification under Article 6, but the other Party does not enter the delayed sector. Instead, the MSB extends the clearance timeline by 24 hours.

(e) If the delayed Party objects but the PCC authorizes expansion, the expanding Party marks all operations as neutral — for example, under ICRC or Omani observation — and shares all telemetry data with the delayed Party in real time.

Sector overlap protocol. If the framework architecture detects simultaneous deployment of both fleets to the same sector, MSB issues an immediate course correction. Neither Party exercises priority over the other in sector assignment. The framework architecture treats both sectors as equally critical to corridor reopening.

## Phase 2 — Final Confirmation Sweep (Day 6)

Day 6 executes a second-pass verification of the entire CTC. No clearance milestone receives full certification without the Phase 2 confirmation sweep.

| Day | Iran Action | U.S./Coalition Action | Verification |
| --- | --- | --- | --- |
| Day 6, Hours 0–12 | Iran conducts a second sonar sweep and, where suspicious returns exist, deploys ROV or divers for visual inspection. | Coalition conducts second sonar sweep and ROV inspection. | Live video feed transmits to MSB from all ROV units. |
| Day 6, Hours 12–18 | Iran submits final clearance report to MSB. | Coalition submits final clearance report to MSB. | MSB compares both reports for discrepancies. |
| Day 6, Hour 22 | If both reports concur that no mines remain, MSB issues Provisional Clearance Certificate. | — | Certificate logs in Shared Digital Registry. |
| Day 6, Hour 24 | If reports diverge, MSB convenes an emergency technical session to resolve the discrepancy. | Same. | MSB's determination is final and binding on both Parties. |

Discrepancy resolution protocol. If the Iranian report identifies a mine where the coalition report identifies clear seabed, MSB dispatches an Omani ROV to the disputed coordinate within 12 hours, or within 24 hours if adverse weather prevents ROV launch. If the Omani ROV is unavailable due to operational constraints, the MSB dispatches a neutral ROV from a third party agreed by both Parties — for example, Pakistan or the UAE. The MSB's determination of unavailability is final and not subject to challenge. The neutral ROV finding is presumptive. If neither report addresses a specific coordinate, the framework architecture treats that coordinate as uncleared, and the responsible Party returns to sweep it before Phase 3 commences.

## Phase 3 — First Commercial Transit & Full Certification (Day 7)

| Day | Action | Verification |
| --- | --- | --- |
| Day 7, Hour 0 | Provisional Clearance Certificate takes effect. | MSB notifies both Parties via secure channel. |
| Day 7, Hours 0–6 | First commercial test vessel (pre-registered, non-military) transits the CTC under MSB observation. | Vessel AIS, radar track, and onboard MSB observer report transmit to Shared Digital Registry in real time. |
| Day 7, Hour 8 | If the test vessel completes transit without incident, MSB issues Full Clearance Certificate. | MSB publishes the certificate to all Parties. |
| Day 7, Hour 12 | Full commercial traffic opens. U.S. naval blockade lifts proportionally to the certified clearance. | MSB confirms synchronized lift of blockade elements with certificate validity. |

Test vessel failure protocol. If the test vessel strikes a mine or detects a hazard, MSB suspends clearance immediately. The framework architecture triggers an investigation within 24 hours, and the timeline resets to Day 5. Both Parties return to Phase 1 sweeps of the affected sector. The MSB determines responsibility for the missed mine within 24 hours, based on (a) mine type — Iranian or coalition-origin markings, (b) telemetry logs from the responsible Party's clearance sweep, and (c) any prior intelligence on mine laying. If the MSB cannot determine responsibility, both Parties share the reset cost equally and both receive a Tier 1 Technical Variance — not Tier 2. Either Party appeals the MSB's responsibility finding to the PCC within 7 days. If the MSB assigns responsibility to one Party, that Party bears the full cost of the reset operation and receives automatic Tier 2 classification.

# Article 3 — Verification and Telemetry

| Verification Tool | Responsible Party | Data Feed |
| --- | --- | --- |
| Side-scan sonar logs | Iran / Coalition | MSB receives in real time |
| ROV video feeds | Iran / Coalition | MSB + both Parties via encrypted link |
| AIS positions of clearance vessels | MSB | Shared Digital Registry every 5 minutes |
| Post-clearance diver inspection | Iran or coalition (alternating per sector) | MSB observer present on all dives |
| Environmental sensor readings | MSB | Shared Digital Registry every 15 minutes |

Data challenge protocol. Either Party challenges the other Party's sonar log within 6 hours of submission. The MSB technical panel resolves the challenge within 12 hours using independent satellite imagery and a third-party sonar audit (Omani naval vessel). The MSB finding is final and binding. Either Party that submits a fraudulent or materially inaccurate sonar log faces Tier 3 classification under Annex T.

Telemetry failure protocol. If any telemetry feed interrupts for more than 15 minutes, the framework architecture classifies it as a Tier 1 Technical Variance. MSB dispatches a technical team to restore the feed within 6 hours. If the interruption exceeds 2 hours, the affected clearance operation pauses until telemetry restoration. Neither Party continues clearance operations without live telemetry coverage.

# Article 4 — Role of Third Parties

Oman. The Sultanate of Oman provides one neutral minesweeping vessel to verify any disputed sector. Omani findings are presumptive — either Party accepts the Omani determination unless the PCC overturns it by majority vote within 24 hours. Oman hosts the MSB in Muscat and maintains the telemetry infrastructure for the clearance operation.

United Arab Emirates. The UAE contributes clearance assets at its discretion, operating under coalition command. UAE assets follow the same verification and reporting standards as coalition assets. The framework architecture treats UAE participation as supplementary, not essential, to clearance completion.

Pakistan. Pakistan serves as final arbiter if MSB cannot resolve a clearance dispute within 24 hours. The Pakistan Navy dispatches a verification vessel within 48 hours of an arbitration request. Pakistan's finding is final and binding on both Parties. Pakistan receives all telemetry data and sonar logs relevant to the dispute.

Multilateral Maritime Maintenance Fund. The Fund covers all costs of third-party clearance participation, including Omani vessel operations, Pakistani arbitration vessel deployment, and UAE asset reimbursement. The Swiss facilitator disburses Fund payments automatically upon MSB certification of third-party service completion.

# Article 5 — Force Majeure and Technical Delays

If Iran or the United States certifies that one of the following verified conditions delays mine clearance, the timeline pauses for the duration of the verified delay:

(a)  Unexploded ordnance not previously mapped, requiring specialized disposal.

(b)  Adverse weather: Douglas sea state scale value of 5 or higher (waves 2.5–4 meters), or visibility below 500 meters due to fog, dust, or precipitation, as measured by the MSB's coastal weather station at the nearest reference point — for example, Ras al-Kouh or Quoin Island.

(c)  Equipment failure of a critical minesweeping asset.

The framework architecture requires the affected Party to notify the PCC within 6 hours of the delay event, with supporting telemetry or meteorological data. The MSB verifies the force majeure claim within 12 hours. A verified force majeure claim pauses the Day counter for the duration of the delay.

The framework architecture imposes a maximum cumulative force majeure extension of 72 hours across the entire clearance operation. If the cumulative delay exceeds 72 hours, the PCC convenes an emergency session within 24 hours to determine whether:

(a)  The clearance operation continues with extended timeline and supplemental assets.

(b)  The Parties suspend the operation pending resolution of the delaying condition.

Neither Party invokes force majeure for conditions within its reasonable control. Equipment failure attributable to inadequate maintenance, crew error, or refusal to deploy replacement assets does not constitute force majeure.

# Article 6 — Consequences of Delay Without Justification

The framework architecture imposes automatic consequences for delays exceeding the thresholds below. These consequences activate without further PCC vote or political authorization.

| Delay | Automatic Consequence |
| --- | --- |
| 12–24 hours | Tier 1 Technical Variance — no financial penalty, but PCC convenes a technical review within 48 hours to determine the cause and assign corrective action. |
| 24–48 hours | Tier 2 Material Disruption — 10% reduction of the Maritime Module Escrow Tranche as defined in Annex W, Article 4(2), or if that Tranche is not yet defined, a daily penalty of $500,000 payable by the delaying Party to the other Party as certified by the MSB. The Swiss facilitator executes the reduction or penalty automatically upon MSB certification of the delay. |
| 48–72 hours | Tier 2 Material Disruption — 25% reduction of the Maritime Module Escrow Tranche as defined in Annex W, Article 4(2), or if that Tranche is not yet defined, a daily penalty of $500,000 payable by the delaying Party to the other Party as certified by the MSB. The PCC authorizes any expansion into the delayed sector under the consensus-minus-one standard in the Phase 1 fallback provision. |
| 72+ hours | Tier 3 Deliberate Hostile Violation — full escrow freeze for the maritime module. MSB refers the matter to the Guarantor Matrix for mediation. Iran's right to contest the Tier 3 classification through PCA arbitration under Annex O, Article 6, remains preserved. |

Delay measurement. The framework architecture measures each delay from the hour a milestone is due to the hour MSB certifies completion. Partial-day delays count as full days for tier classification purposes.

Simultaneous delays. If both Parties delay simultaneously, the framework architecture assesses each Party's delay independently. The Party that delays less receives proportionally lesser consequences. The framework architecture does not offset one Party's delay against the other's.

Simultaneous deployment failure. If both Parties fail to deploy clearance assets by Day 3, the MSB immediately requests third-party clearance from Oman or Pakistan under Article 4. The third party conducts the clearance of both sectors at the cost of both Parties, split equally. The 72-hour force majeure cap applies cumulatively to both Parties. Neither Party vetoes third-party clearance under this paragraph.

# Article 7 — Post-Clearance Monitoring

After Day 7, the MSB conducts daily radar and sonar sweeps of the CTC for 30 consecutive days. The framework architecture requires the following monitoring protocol:

Daily sweep. MSB dispatches a monitoring vessel or drone to conduct a full sonar sweep of the CTC every 24 hours. The sweep covers the entire 10-nautical-mile corridor. MSB logs the results in the Shared Digital Registry.

Weekly audit. Every 7 days, an Omani naval vessel conducts an independent verification sweep. The Omani finding is presumptive. If the Omani sweep detects a mine where the MSB daily sweep did not, the framework architecture triggers an immediate investigation.

Any new mine detected during the 30-day monitoring period is assumed to have been laid after clearance. The framework architecture triggers the following automatic response:

(a)  MSB issues an immediate suspension of all commercial transit through the affected sector.

(b)  The responsible Party (as determined by mine type, telemetry analysis, and PCC investigation) faces an automatic $10M penalty, deducted from escrow by the Swiss facilitator.

(c)  The framework architecture classifies post-clearance minelaying as a Tier 3 Deliberate Hostile Violation under Annex T, Article III.

(d)  The affected sector returns to Phase 1 clearance status. Both Parties redeploy clearance assets within 24 hours.

30-day completion. At the conclusion of the 30-day monitoring period, if MSB detects no new mines and all daily sweeps confirm clear status, MSB issues a Permanent Clearance Certificate. The maritime module transitions from clearance operations to routine monitoring under Annex W, Article 7 (Real-Time Compliance Dashboard).

# Article 8 — Incorporation by Reference

This Annex Mi is incorporable into the MOU by the following sentence:

“The Parties adopt Annex Mi (Maritime Implementation Schedule — Mine Removal and Reopening Timetable) as an operative provision of this Agreement. In the event of any inconsistency, Annex Mi governs with respect to the step-by-step schedule and verification of mine clearance in the Strait of Hormuz.”

# Signature Block

In witness whereof, the undersigned, being duly authorized by their respective governments, have signed this Annex Mi: Maritime Implementation Schedule — Mine Removal and Reopening Timetable.

Done at _________________________, this ______ day of _________________________, 2026, in duplicate in the English language.

| For the Islamic Republic of Iran: | For the United States of America: |
| --- | --- |
| _________________________ | _________________________ |
| Signature | Signature |
| _________________________ | _________________________ |
| Name / Title | Name / Title |
| _________________________ | _________________________ |
| Date | Date |

Witnessed by the Maritime Stability Board (Muscat):

_________________________

Signature

_________________________

Date

# Drafting Note (Informative, Not Operative)

This Annex Mi is technically complete and operable immediately upon signature. It does not require political concessions beyond what Annexes N, N.a, and W already provide. The only open financial question — who pays for third-party minesweeping (Oman/UAE) — resolves automatically: the Multilateral Maritime Maintenance Fund already covers all third-party clearance costs.

The framework architecture treats this Annex as the bridge between political commitment and operational reality. Where Annex N.a records that "the Strait reopens," Annex Mi records precisely how, by whom, under what verification, and with what consequences for failure. This specificity protects both Parties from ambiguity-driven disputes after signature.

If either Party rejects this Annex as too prescriptive, the fallback is Annex N.a's general reopening language with no timeline, no verification protocol, and no automatic consequences for delay.

MINES CLEAR. TRANSIT OPENS. VERIFICATION HOLDS.

Annex Mi — Maritime Implementation Schedule: Mine Removal & Reopening Timetable

Modular · Self-Contained · Incorporable by Reference